# FEVA Pricing Reference

Pricing extracted from the current FEVA HTML proposal. This is the active NGN commercial reference.

Source of truth: This sheet is based on the generated Naira pricing inside the current FEVA HTML proposal. Older Word documents are not the commercial source for this working version.

Working FX basis: ₦1,400 per US$1

## Commercial Breakdown

| Cost Item | Note | Estimated Cost (₦) |
| --- | --- | --- |
| 1. Application Development | Flutter mobile app, backend APIs, offline sync, GPS/photo capture, shapefile and GIS integration modules | ₦49,000,000 |
| 2. Configuration and Integration | IGSL repository onboarding, CI alignment, environment configuration, and GIS/backend integration setup | ₦7,000,000 |
| 3. Training Programme | Enumerator and supervisor training, materials, and pilot support | ₦4,200,000 |
| 4. Project Management and QA | Project governance, testing, UAT support, pilot management, and reporting | ₦9,800,000 |
| 5. Helpdesk / Support (per month) | Enumeration-phase support; estimated total over 8 months: ₦16,800,000 | ₦2,100,000 |
| 6. Optional Enumerator Devices | Not included; can be quoted separately if IGSL requests vendor-supplied devices | ₦0 |
| 7. Travel and Logistics | Workshops, pilot support, training visits, and escalation support | ₦5,600,000 |
| 8. Contingency | For controlled change handling and integration uncertainty | ₦4,900,000 |
| Total Estimated Contract Value |  | ₦97,300,000 |

## Proposed Payment Schedule

| Milestone | Proposal Position | Payment |
| --- | --- | --- |
| Contract Signing | Accepted | 20% |
| Prototype with Shapefile Integration (Week 3) | Accepted | 20% |
| Production Release v1.0 (Week 6) | Accepted | 30% |
| Final Certified Dataset Delivered to IGSL (Month 8) | Accepted | 30% |