# Proposal Pricing Reference

Combined pricing sheet for AIPMS and FEVA. Intended as an editable working document before prices are finalized in the proposal files.

Working note: All amounts below are draft NGN figures extracted from the current AIPMS and FEVA HTML proposals. Older Word documents in the workspace were used only as guides and are not the commercial source for these figures.

Working FX basis: ₦1,400 per US$1

## AIPMS Pricing

### Fixed-Price Delivery Breakdown

| Phase / Scope | Description | Price (₦) |
| --- | --- | --- |
| P0 Mobilisation | Hosting setup, parameter workshops, role setup, configuration planning | ₦8,400,000 |
| P1 Lite Version | Modules 1-5 core functionality, workflows, templates, and initial training | ₦25,200,000 |
| P2 Full Configuration | Modules 3, 6, and 7 completion, FDT CSV integration, dashboards, HR/payroll, exports | ₦33,600,000 |
| P3 Full Go-Live | UAT support, go-live execution, training completion, production cutover support | ₦12,600,000 |
| P4 Handover | Documentation, knowledge transfer, final acceptance support | ₦4,200,000 |
| Total Fixed Delivery Fee |  | ₦84,000,000 |

### Hosting, Support, and 3-Year Cost Structure

| Item | Description | Monthly Fee (₦) | Annual Fee (₦) |
| --- | --- | --- | --- |
| Hosting | Production hosting, backups, monitoring, and maintenance window management | ₦1,400,000 | ₦16,800,000 |
| Year 1 Support Retainer | Bug fixes, security patches, SLA support, and agreed monthly enhancement hours | ₦3,500,000 | ₦42,000,000 |
| Year 2 Support Option | Indicative renewal pricing | ₦3,150,000 | ₦37,800,000 |
| Year 3 Support Option | Indicative renewal pricing | ₦2,940,000 | ₦35,280,000 |

### Training and Optional Enhancements

| Item | Description | Price (₦) |
| --- | --- | --- |
| Training | Tier 1-7 training programme, user guides, and recorded walkthroughs | Included in fixed delivery fee |
| Phase 2 API Integration | Scheduled/API-based FDT integration beyond mandatory CSV import | ₦11,200,000 |
| Mobile HR Check-In | Enhanced field check-in workflow with device/location controls | ₦8,400,000 |
| Advanced Gantt / Portfolio View | Enhanced programme schedule visualisation | ₦5,600,000 |

Total 3-Year Cost of Ownership: ₦215,880,000

Price validity: Minimum 90 days from proposal submission date.

### Proposed Payment Terms

| Milestone | Trigger | % of Delivery Fee |
| --- | --- | --- |
| P0 Mobilisation | Contract execution and mobilisation completion | 10% |
| P1 Lite Version Acceptance | Written sign-off for Modules 1-5 core readiness | 25% |
| P2 Full Configuration Acceptance | Configured Modules 6 and 7, FDT integration, and UAT readiness | 35% |
| P3 Full Go-Live | Production go-live and completion of operational readiness activities | 20% |
| P4 Final Handover | Documentation, handover, and close-out acceptance | 10% |

## FEVA Pricing

### Commercial Breakdown

| Cost Item | Note | Estimated Cost (₦) |
| --- | --- | --- |
| 1. Application Development | Flutter mobile app, backend APIs, offline sync, GPS/photo capture, shapefile and GIS integration modules | ₦49,000,000 |
| 2. Configuration and Integration | IGSL repository onboarding, CI alignment, environment configuration, and GIS/backend integration setup | ₦7,000,000 |
| 3. Training Programme | Enumerator and supervisor training, materials, and pilot support | ₦4,200,000 |
| 4. Project Management and QA | Project governance, testing, UAT support, pilot management, and reporting | ₦9,800,000 |
| 5. Helpdesk / Support (per month) | Enumeration-phase support; estimated total over 8 months: ₦16,800,000 | ₦2,100,000 |
| 6. Optional Enumerator Devices | Not included; can be quoted separately if IGSL requests vendor-supplied devices | ₦0 |
| 7. Travel and Logistics | Workshops, pilot support, training visits, and escalation support | ₦5,600,000 |
| 8. Contingency | For controlled change handling and integration uncertainty | ₦4,900,000 |
| Total Estimated Contract Value |  | ₦97,300,000 |

### Proposed Payment Schedule

| Milestone | Proposal Position | Payment |
| --- | --- | --- |
| Contract Signing | Accepted | 20% |
| Prototype with Shapefile Integration (Week 3) | Accepted | 20% |
| Production Release v1.0 (Week 6) | Accepted | 30% |
| Final Certified Dataset Delivered to IGSL (Month 8) | Accepted | 30% |