# Technical & Commercial Proposal for the Addressing Infrastructure Programme Management System (AIPMS)

RFP Reference: AIPMS-RFP-001 v2.0
Date: [Date of Submission]
Submitted to: Inspired Global Systems Ltd (IGSL)
Submitted by: [Your Company Name]

## Section A: Executive Summary

[Your Company Name] is pleased to submit this proposal for the supply, configuration, and support of the Addressing Infrastructure Programme Management System (AIPMS). Our approach is centered on ERPNext, the world's leading open-source ERP system, which we will configure and enhance to meet 100% of the Mandatory (M) requirements outlined in the RFP.

Proposed Approach: Platform Configuration with Targeted Enhancements
We propose a hybrid approach utilizing ERPNext as our foundational base. ERPNext is a mature, full-featured platform with native modules for Accounting, HR/Payroll, Projects (Milestones), Document Management, and Procurement . This allows us to meet the aggressive delivery timeline by configuring existing, battle-tested features rather than building from scratch. We will develop the required Configuration Panel and FDT Integration Module as custom "Frappe Apps" that sit seamlessly on top of the core ERPNext framework.

Key Differentiators

- Proven in Nigeria: ERPNext has a growing footprint in Nigeria with native capabilities for Nigerian taxes (VAT, WHT, PAYE) and statutory deductions (Pension, NHF, NSITF), ensuring compliance from day one .

- Unmatched Configurability: The Frappe framework is built for rapid development. The "Configuration Panel" you require is not an afterthought; it is the core design principle of the platform. All programme parameters will be managed via intuitive "DocType" forms.

- True Offline Mobile Capability: We will utilize the ERPNext mobile app framework to provide HR and field personnel with genuine offline data entry for attendance and deployment, with seamless background sync when connectivity is restored .

- Data Ownership & Open Source: As ERPNext is GPL-3.0 licensed, there is no vendor lock-in. We will place all custom code in a source code escrow, guaranteeing your perpetual ownership of the IP for the modules we build .

Timeline Commitment
We have carefully reviewed the delivery timeline in Section 6 of the RFP. We confirm our ability to deliver:

- Lite Version (Modules 1-5 Core): Live and programme-ready by the end of Week 2.

- Full Go-Live (All 7 Modules): Fully functional and accepted by the end of Week 8, two weeks ahead of the required deadline.

## Section B: Respondent Profile & Credentials

- Company Name: [Your Company Name]

- Registration Number: [Your Registration Number]

- Registered Address: [Your Address]

- Primary Contact: [Name, Title, Email, Phone]

Company Overview
[Your Company Name] is a certified ERPNext Service Partner with [Number] years of experience implementing enterprise-grade solutions across Africa. We specialize in government programme management, financial systems, and HR automation. Our team of [Number] certified developers and functional consultants ensures world-class delivery and local support.

Relevant Client References

| Client Name | Project Scope | Contract Value (Approx.) | Go-Live Date | Contact |
| --- | --- | --- | --- | --- |
| Ingentia Energies | Programme Management for [Project], integrating contractor payments, milestone tracking, and financial reporting. | [Value] | [Date] | [Name, Title, Email] |
| One School Initiative | HR & Payroll system for 2,000+ staff, including offline attendance capture, statutory remittances, and donor financial reporting. | [Value] | [Date] | [Name, Title, Email] |
| [Infrastructure Construction Firm] | ERP implementation covering Project Accounting, Contract Management, Procurement, and Inventory for a multi-site road construction project. | [Value] | [Date] | [Name, Title, Email] |

Local Delivery Capacity
We maintain a permanent office in [City, Nigeria] with a full-time team of [Number] consultants, developers, and support staff. This ensures we can provide on-site training, hypercare support, and long-term relationship management as required by IGSL.

Data Protection Compliance
We are fully conversant with the Nigeria Data Protection Regulation (NDPR). Our data processing agreements and security protocols ensure all personal and HR data is handled in strict compliance with local law.

## Section C: Technical Approach

### Proposed Platform: ERPNext (Frappe Framework)

ERPNext is more than an ERP; it is a full-stack application development framework (Frappe) that uses Python and JavaScript. This allows us to meet your specific needs through configuration, not just customization . We will deliver the AIPMS using the latest stable version of ERPNext, hosted on a secure, scalable cloud infrastructure in Nigeria (or a jurisdiction you specify).

### 2. Module-by-Module Compliance Matrix

We confirm that our proposed ERPNext-based solution meets 100% of Mandatory (M) requirements across all seven modules as specified in AIPMS-FRS-001 v2.0. The tables below detail our approach to each requirement.

#### Module 1: Milestone & Programme Schedule

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Configurable milestone count and names (M) | ERPNext Projects broken into Tasks with custom statuses, assignees, and due dates. Project Templates ensure consistency across programmes. | ✅ Fully Compliant |
| Milestone sign-off workflows (M) | Approval Workflow engine enables multi-level sign-offs. Tasks can require manager approval before completion. | ✅ Fully Compliant |
| Progress tracking vs targets (M) | Project view tracks real-time percentage completion against planned dates via Gantt and dashboard views. | ✅ Fully Compliant |
| Automated alerts for approaching deadlines (H) | Email notifications and system alerts configurable for approaching/overdue milestones and escalations. | ✅ Compliant |
| Report generation from live data (H) | Custom Reports generate milestone status summaries, variance analysis, and progress reports on demand. | ✅ Compliant |

#### Module 2: Contract & Vendor Management

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Contract register with full lifecycle (M) | Contract doctype maintains complete digital register including parties, terms, value, dates, and amendments. | ✅ Fully Compliant |
| Selective Vendor Register (SVR) with nomination-to-approval workflow (M) | Custom Supplier doctype with approval workflows. Suppliers can be tagged, categorized, and approved through defined processes. | ✅ Fully Compliant |
| Vendor performance tracking (H) | Link contracts to Purchase Orders and Project Tasks. Performance metrics tracked and reported. | ✅ Compliant |
| Escalation workflows for approvals (H) | Workflow engine triggers manager escalations when approval thresholds exceeded or deadlines approach. | ✅ Compliant |

#### Module 3: Payment Certification & Drawdown

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Working Capital Advance (WCA) records (M) | Custom doctype tracking advances against contracts, linked to Purchase Orders for drawdown monitoring. | ✅ Fully Compliant |
| Drawdown claim submission workflow (M) | Custom Payment Claim doctype with workflow approval stages, linked to projects and contracts. | ✅ Fully Compliant |
| Payment certificate generation (M) | ERPNext generates formatted Payment Certificates using customizable print formats, pulling data from field imports. | ✅ Fully Compliant |
| Retention logic and reconciliation (H) | Configure retention percentages in contracts; system automatically calculates and tracks withheld amounts. | ✅ Compliant |

#### Module 4: Document Management & Audit Trail

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Document repository with version control (M) | File Manager stores all documents with complete version history. Documents attachable to any record. | ✅ Fully Compliant |
| Immutable audit log of all user actions (M) | Document Versioning tracks every change: who, what field, when, and from what IP address. All actions logged. | ✅ Fully Compliant |
| Field-level access control (M) | Role-Based Access Control restricts salary and bank details to authorized roles only. | ✅ Fully Compliant |

#### Module 5: Governance & Meeting Management

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Meeting calendar with agenda/minutes (M) | Meeting doctype tracks agendas, attendees, minutes, and decisions; links to projects/contracts/vendors. | ✅ Fully Compliant |
| Decision records with action items (H) | Action items become ToDos assigned to individuals with due dates; decisions permanently linked to meeting record. | ✅ Compliant |
| Document versioning for minutes (H) | Meeting minutes stored as documents with full version control. | ✅ Compliant |

#### Module 6: Reporting & Dashboards

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Programme dashboards with real-time KPIs (M) | Custom Dashboards provide real-time metrics: milestone completion, contract utilization, payment status. | ✅ Fully Compliant |
| Financial reports (contract summaries, variance) (M) | Generate commitment registers, payment forecasts, and variance reports from live data. | ✅ Fully Compliant |
| Export in open formats (CSV, JSON, PDF) (M) | All reports export to CSV, JSON, and PDF. No proprietary lock-in. | ✅ Fully Compliant |

#### Module 7: HR Management (Full)

| RFP Requirement | ERPNext Implementation | Compliance |
| --- | --- | --- |
| Employee records with full personnel files (M) | Complete digital files: contact details, contracts, qualifications, bank details, emergency contacts. | ✅ Fully Compliant |
| Payroll calculation engine (M) | Full-featured payroll with salary structures, allowances, deductions, and automated Salary Slip generation. | ✅ Fully Compliant |
| Nigerian statutory deductions (M) | Native support for PAYE, Pension (7%/8%), NHF, NSITF. Configurable tax brackets and formulas. | ✅ Fully Compliant |
| Bulk staff onboarding (M) | Data Import Tool validates and imports employee records in bulk against predefined templates. | ✅ Fully Compliant |
| Attendance tracking (M) | Multiple methods: manual entry, biometric integration, mobile-based capture. | ✅ Fully Compliant |
| Offline attendance forms (H) | Mobile app allows field data entry with background sync when connectivity returns. | ✅ Compliant |
| HR reporting (staff lists, leave balances, training) (H) | Comprehensive HR reports: headcount, leave analytics, payroll summaries, training records. | ✅ Compliant |

## Technical Requirements Mapping

### Hosting & Infrastructure

| RFP Requirement | ERPNext Implementation |
| --- | --- |
| Cloud-hosted with data residency | Deploy on any cloud provider (AWS, Azure, Google, or local Nigerian providers) with servers in your chosen jurisdiction. |
| 99.5% uptime SLA | Multi-server architecture with load balancing and failover capabilities. |
| Automated backups with RPO 1hr / RTO 4hrs | Daily full backups + binary logs for point-in-time recovery. Restore procedures documented and tested. |
| 50 concurrent users minimum | ERPNext scales horizontally; benchmarked for hundreds of concurrent users. |

### Security

| RFP Requirement | ERPNext Implementation |
| --- | --- |
| Encryption in transit (TLS 1.2+) and at rest (AES-256) | TLS 1.3 supported for web traffic. Database encryption available at storage level. |
| Two-factor authentication (2FA) | Native 2FA support; configurable by role (mandatory for Tiers 1-4) . |
| Role-Based Access Control (RBAC) | Granular permissions: module-level, record-level, and field-level. HR financial fields restricted to authorized roles . |
| Immutable audit log | Document Versioning captures all changes; separate Activity Log tracks logins and exports . |
| Penetration testing | Pre-go-live security audit conducted; findings remediated before production. |

### Field Data Tool (FDT) Integration

| RFP Requirement | ERPNext Implementation |
| --- | --- |
| CSV import with validation | Custom "Field Data Import" tool using Frappe framework: validates against schema, checks duplicates, logs errors. |
| Immutable import log | Each import creates a permanent record; imported data cannot be edited, only viewed. |
| REST API (Phase 2) | Secure OAuth 2.0 endpoints for automated data push; full API documentation. |
| Discrepancy flagging | System flags mismatches between field data and payment claims; holds for manual resolution. |

### Offline & Mobile

| RFP Requirement | ERPNext Implementation |
| --- | --- |
| Mobile browser access | Fully responsive web interface works on all modern mobile browsers . We will utilize the ERPNext Mobile App framework. HR staff can download attendance and deployment forms while online. In the field, they can fill and save these forms on the device. When an internet connection is detected, the app will automatically sync the data to the central server with full background synchronization . |
| Offline data entry with background sync | ERPNext Mobile App (or custom mobile form) allows data entry offline; syncs automatically when connection resumes . |

### Data Ownership & Exit

| RFP Requirement | ERPNext Implementation |
| --- | --- |
| All programme data owned by IGSL | Contractually guaranteed. No vendor rights over programme data. |
| Data export on termination | All data exportable to CSV/JSON within 30 days. |
| Source code escrow | All custom code placed in escrow; ERPNext core is GPL-3.0 open source, eliminating lock-in. |

## Configuration Panel: How ERPNext Enables "No-Code Changes"

The RFP emphasizes that all programme parameters should be manageable by an administrator without code changes. ERPNext's architecture makes this possible:

| Parameter Type | ERPNext Configuration Method |
| --- | --- |
| Contract values and cost lines | Configured via Custom Fields and DocTypes. Administrators can add new cost categories without development. |
| Zone targets and unit payment rates | Managed through Custom Doctype forms with user-friendly interfaces. |
| Milestone structures | Defined in Project Templates and Task Types. |
| Organizational role names | Mapped to ERPNext Roles via a configuration interface. |
| Workflow stages | Configured through the Workflow Builder—a drag-and-drop interface for approval processes . |
| Notification rules | Set up via Email Alert configuration forms. |
| Report definitions | Report Builder allows administrators to create custom reports without SQL knowledge. |

## Summary: Why ERPNext Fits the AIPMS Requirements

| RFP Priority | ERPNext Advantage |
| --- | --- |
| Speed to deployment (Week 3 Lite Version) | Mature modules for Projects, Contracts, and Documents require only configuration, not development . |
| Nigerian tax compliance | Native support for VAT, WHT, PAYE, Pension, NHF, NSITF . |
| Configuration without coding | Custom fields, workflows, and reports through UI; Frappe framework for deeper needs . |
| Audit and transparency | Complete version tracking and immutable audit logs . |
| Offline field capability | Mobile app with offline sync for HR attendance . |
| No vendor lock-in | Open-source core + source code escrow for customizations. |

This mapping demonstrates that ERPNext provides 90%+ of the required functionality out-of-the-box, with the remaining requirements achievable through configuration and minor custom app development—well within the aggressive 10-week timeline.

### Offline & Mobile Capability

## Section D: Project Plan & Delivery Timeline

### 6.3 Phased Delivery Schedule

We confirm our commitment to deliver the AIPMS ahead of the RFP requirements, with Lite Version ready by end of Week 2 and Full Go-Live by end of Week 8.

#### Detailed Week-by-Week Delivery Timeline

| Week | Phase | Key Activities | Deliverables | Acceptance Gate |
| --- | --- | --- | --- | --- |
| Week 1 | P0 Mobilisation | • Contract execution • Kick-off meeting held • Hosting environment provisioned and secured • All programme parameters loaded into Configuration Panel • All user accounts created and tested • Respondent submits P1 configuration plan | • Live hosting environment • Configured parameters • Active user accounts • P1 configuration plan | P0 Complete IGSL confirms parameters loaded and hosting active |
| Week 2 | P1 Lite Version | • Module 1: Milestone schedule loaded, workflows active • Module 2: Contract register live, SVR workflow operational • Module 3: WCA records entered, claim workflow active • Module 4: Document repository with version control • Module 5: Meeting calendar and minutes configured • RBAC verified for all user tiers • UAT completed for Modules 1-5 | LITE VERSION LIVE • Modules 1-5 core operational • First document uploaded • First meeting scheduled • Contract register populated | P1 Acceptance IGSL written sign-off on Lite Version by end of Week 2 (1 week ahead of RFP) |
| Week 3 | P2.1 Full Configuration | • Module 6: Dashboard and report configuration begins • Module 7: HR payroll engine configuration • Statutory deduction tables loaded (PAYE, Pension, NHF, NSITF) • FDT CSV import module development begins | • Draft dashboards • Salary structure templates • FDT import prototype |  |
| Week 4 | P2.2 Full Configuration | • Module 6: All mandatory dashboards completed • Module 7: Bulk staff onboarding tested • FDT CSV import module completed with validation logic • Parallel payroll testing with sample data | • Complete dashboards • Tested payroll engine • FDT import module ready |  |
| Week 5 | P2.3 Integration Testing | • End-to-end FDT import testing with sample data • HR attendance offline functionality tested • Payment certificate generation linked to FDT data • System integration testing (SIT) completed | • Integrated system ready • Test results documented |  |
| Week 6 | UAT Phase 1 | • User Acceptance Testing for Modules 6 & 7 • FDT integration UAT with live data samples • HR payroll parallel run with IGSL HR team • Defect logging and prioritization | • UAT feedback log • Parallel payroll comparison report |  |
| Week 7 | UAT Phase 2 & Security | • UAT defect resolution • Full penetration testing conducted • All critical findings remediated • Training materials developed (videos, user guides) | • Pen test report • Remediation evidence • Training materials |  |
| Week 8 | P3 Full Go-Live | • Production environment finalized • Full Go-Live achieved • First live FDT import processed • First HR payroll run executed • Tier 1-7 training completed | FULL SYSTEM LIVE • All 7 modules complete • Live FDT integration • Live payroll run | P3 Acceptance IGSL confirms production go-live by end of Week 8 (2 weeks ahead of RFP) |
| Weeks 9-12 | Hypercare Support | • Dedicated post-launch support • 1-hour response for critical issues • On-site support as needed • Issue resolution and minor tweaks | • Hypercare reports • Issue resolution log |  |
| Weeks 13-16 | P4 Final Handover | • Final technical documentation delivered • User documentation finalized • Knowledge transfer sessions completed • All critical findings closed • Project closure report | • Complete documentation • Knowledge transfer sign-off • Final handover report |  |

Risk Register (Top 5)

| Risk | Impact | Mitigation |
| --- | --- | --- |
| 1. Delays in IGSL providing programme parameters | Delay in P1 Lite Version | We will pre-load dummy data to have a live environment immediately. We will work with IGSL during Week 1 to prioritize data collection for the most critical 20% of parameters. |
| 2. FDT data schema changes post-integration | Payment workflow errors | We will design the CSV import module to be schema-flexible where possible. Any required change will trigger a notification, and we will provide a rapid configuration update as part of hypercare. |
| 3. HR payroll complexity for specific roles | Incorrect salary calculations | We will work with IGSL's HR team in Week 3-4 to run parallel payroll runs, comparing our system's output with their current manual calculations, to ensure 100% accuracy before go-live. |
| 4. Connectivity issues for mobile users | Inability to submit HR attendance | We are implementing a true offline-capable mobile app. Data is stored locally and syncs automatically when connectivity is restored. The app queues submissions and handles conflicts gracefully. |
| 5. Security vulnerability found in custom code | Data breach or system compromise | All custom code will undergo peer review and automated security scanning. The pre-go-live penetration test is a mandatory, non-negotiable gate. |

Team Structure

- Project Manager: Taiwo Eugene Akinosho

- Lead Solutions Architect: Lucky Okpuno

- Lead Developer (Frappe/Python): TK Emiko

- HR & Payroll Specialist:

- DevOps Engineer: [Name, CV attached]

- QA Lead: Rose Soyinka

## Section E: Commercial Proposal

All prices quoted in Nigerian Naira (N). Valid for 90 days from submission date. VAT not included.

### 1. Fixed-Price Development & Configuration (AIPMS Supply)

| Phase / Module | Description | Price (N) |
| --- | --- | --- |
| P0 Mobilisation | Environment setup, parameter loading, user creation. | [Amount] |
| P1 Lite Version | Configuration of Modules 1-5 to core operational level. | [Amount] |
| P2 Full Configuration | Configuration of Modules 6 & 7. Development of FDT CSV Import. | [Amount] |
| P3 Go-Live Support | UAT support, go-live activities, training delivery. | [Amount] |
| P4 Handover | Documentation, knowledge transfer. | [Amount] |
| TOTAL DEVELOPMENT FEE |  | [Total Amount] |

### 2. Optional Phase 2 Enhancements (Priced Separately)

| Enhancement | Description | Price (N) |
| --- | --- | --- |
| REST API for FDT | Full OAuth 2.0 protected API endpoint for automated data push. | [Amount] |
| Mobile HR Check-In | Geotagged check-in feature for field staff via mobile app. | [Amount] |
| Advanced Gantt View | Interactive Gantt charts for programme schedule management. | [Amount] |

### 3. Hosting & Support Costs (Post Go-Live)

| Item | Description | Monthly Fee (N) | Annual Fee (N) |
| --- | --- | --- | --- |
| Cloud Hosting | Secure, scalable hosting with daily backups. (99.9% uptime SLA). | [Amount] | [Amount x 12] |
| Year 1 Support Retainer | Includes bug fixes, security patches, and 20 hours/month of minor enhancements. | [Amount] | [Amount x 12] |
| Year 2 Support (Indicative) | Renewal of support retainer. | [Amount - 10%] | [Amount - 10% x 12] |
| Year 3 Support (Indicative) | Renewal of support retainer. | [Amount - 15%] | [Amount - 15% x 12] |
| Training (if not included) | Refresher or new user training sessions. | [Hourly/Daily Rate] | N/A |

Total 3-Year Cost of Ownership (Development + Hosting + Support): N [Calculated Total]

### Proposed Payment Terms (Linked to Acceptance Gates)

We accept the proposed milestone-linked payment schedule in Section 10.2 of the RFP.

| Payment Milestone | Trigger | % of Dev. Fee |
| --- | --- | --- |
| 1. P0 Mobilisation | Contract execution. | 10% |
| 2. P1 Lite Version Accepted | Written sign-off on Lite Version (by end of Week 2). | 25% |
| 3. P2 Full Configuration Accepted | UAT sign-off on Modules 6 & 7; FDT integration tested. | 35% |
| 4. P3 Full Go-Live | Production go-live confirmed; training complete (by end of Week 8). | 20% |
| 5. P4 Final Handover | All documentation delivered; pen test report accepted. | 10% |

## Section F: Compliance Declarations

- Conflict of Interest: We declare no conflict of interest with Inspired Global Systems Ltd or any party involved in the programme.

- Data Protection: We declare full compliance with the Nigeria Data Protection Regulation (NDPR) and any other applicable data protection legislation for the deployment jurisdiction. We will sign a standard Data Processing Agreement (DPA).

- Data Ownership & Exit: We fully accept the data ownership and exit provisions in Section 4.6. All programme data belongs to IGSL. We will place the source code for all custom-built modules in a source code escrow account, with IGSL named as the beneficiary.

- Service Level Requirements: We fully accept the service level requirements in Section 5, including the 99.5% uptime SLA, 4-hour RTO, and all response times.

- Timeline Commitment:

  - Lite Version Commitment: End of Week 2 (RFP requires Week 3).

  - Full Go-Live Commitment: End of Week 8 (RFP requires Week 10).

- Exceptions:

  - None. We confirm our solution meets all Mandatory requirements, and we have listed our approaches to High and Desirable requirements in Section C.