# Street Enumeration & ERPNext Implementation Proposal

# 11. Implementation Timeline

The project will be delivered in structured phases to ensure stability, proper testing, and controlled rollout.

| Phase | Description | Duration |
| --- | --- | --- |
| Phase 1: Finance & Operations (QuickBooks Migration) | ERPNext setup, financial configuration, migration of accounting data from QuickBooks, testing and go-live. | 4 – 6 weeks |
| Phase 2: Contracts & Procurement | Implementation of procurement workflows, supplier management, contract lifecycle management and approval structures. | 4 – 5 weeks |
| Phase 3: Street & House Enumeration System | Development of mobile data collection system, GIS integration, street registry, building enumeration module and reporting dashboards. | 8 – 10 weeks |

Estimated Total Project Duration: 16 – 20 weeks

# 12. Pricing Estimate

## Phase 1 – Finance & Operations (QuickBooks Migration)

| Component | Description | Cost (USD) |
| --- | --- | --- |
| System Setup | ERPNext installation, hosting configuration, security setup | $2,000 |
| Financial Configuration | Chart of Accounts, fiscal periods, financial modules | $2,500 |
| QuickBooks Data Migration | Extraction, cleansing, transformation and import | $2,000 |
| Testing & Validation | Financial reconciliation and reporting validation | $1,500 |
| Training & Go-Live Support | User training and deployment support | $1,500 |

Phase 1 Total: $9,500

## Phase 2 – Contracts & Procurement

| Component | Description | Cost (USD) |
| --- | --- | --- |
| Procurement Workflow Design | Approval hierarchy and procurement governance | $2,500 |
| Supplier Management | Supplier onboarding and vendor database setup | $1,800 |
| Contract Lifecycle Management | Contract documentation, approvals, tracking | $2,000 |
| Supplier Portal Setup | Secure vendor access and RFQ submission | $3,200 |
| Reporting Dashboards | Procurement analytics and reporting | $1,500 |

Phase 2 Total: $11,000

## Phase 3 – Street Enumeration & Address Management System

| Component | Description | Cost (USD) |
| --- | --- | --- |
| Mobile Data Collection App | Development of enumerator mobile interface | $7,000 |
| GPS & Photo Capture Integration | Real-time GPS logging and photo attachment | $3,000 |
| Street Registry Module | Street database and classification system | $2,500 |
| Building Enumeration Module | House counting and classification system | $3,000 |
| GIS Integration | Integration with shapefiles and GIS datasets | $3,500 |
| Quality Control & Validation System | Back-office verification workflows | $2,000 |
| Street Sign & Address Planning Module | Planning and tracking installation of signs | $2,500 |
| Reporting & Dashboards | Monitoring enumeration and deployment progress | $1,500 |

Phase 3 Total: $25,000

# Total Estimated Project Cost

| Phase | Cost |
| --- | --- |
| Phase 1 – Finance & Operations | $9,500 |
| Phase 2 – Contracts & Procurement | $11,000 |
| Phase 3 – Street Enumeration System | $25,000 |

Total Implementation Cost: $45,500

# Annual System Maintenance (Optional)

| Service | Cost |
| --- | --- |
| System support & updates | $3,500 / year |
| Server hosting & infrastructure | $1,500 / year |

Estimated Annual Maintenance: $5,000